Confer & Inform Project Action List				February 15, 2008

Start February 18 – Monday

Launch March 31 - Monday

- Preliminary

  - Use site for project communication

    - Improve speed

    - Add batch file feature to Files service

  - Move testing to conferinform.com and abandon ScienceTribes.com (newbeta folder)

  - Implement common site file organization software – allows Nilesh and George to also work on code

  - Implement Bug Tracker

- Complete Services & Features

  - Corporate pages (abiteq.com)

  - Registration                                            ---28/02/08

    - Member

    - Organization

  - Member Services			   ---6/03/08

    - Projects --pradeep

    - Chat --pradeep

    - Forums --prasanthi

    - Blogs --sagar

    - Messages --pradeep

    - Events--pradeep

    - Posters --prasanthi

    - Documents --pradeep

    - Files --prasanthi

    - News  --pradeep

    - Web Resources --sagar

    - Web Meetings --prasanthi

    - Training --prasanthi

    - Glossaries --sagar

    - Phone VOIP --prasanthi

    - Phone Landline--prasanthi

    - Action List--prasanthi

  - Organization Services 					---8/03/08

  - Views

  - Admin Area —sagar/pradeep   				---13/03/08

    - Reporting

      - Membership

      - Payment / Billing

    - Member Control

    - Site Control

    - Payment Control

  - Features						---20/03/08

    - Invitations--sagar

    - Members  -pradeep

      - Project Teams (?)

      - Organizations

    - My Account--pradeep

    - Permissions--pradeep

    - Subscriptions--pradeep

    - Invitations--sagar

    - Payment billing / processing / transfer--pradeep

    - Folders--prasanthi

    - Text Editor--prasanthi

    - Graphics handling--prasanthi

  - Help / Support—pradeep				---21/03/08

  - Display						---

    - Corporate Home page - abiteq.com

    - CI Home page

    - CI Data pages

    - Wizards

    - CSS

  - Partnering interfaces

    - Rhub – Turbomeeting web conference

    - Billing / Transfer

      - Nova (Merchant account)

      - Paypal

    - Skype

      - Phone

    - Chat (?)

  - Review Security

    - Site pages & folders

      - Linux settings

      - .htaccess

      - Permissions

    - Database settings

    - Encrypt PHP

    - Payment billing & processing (https)

  - Check Compatibility

    - Browsers

    - Computers & Operating Systems

    - Javascript

    - Flash

    - Ajax

    - Search engines

- Provide site testing

  - Code (check for bugs)

  - Procedures (check for correct logic flow)

    - Standards

      - Permissions

      - Subscriptions

      - Folders

      - Item menus

        - Edit

        - Members / Invite

        - Archive

        - Delete

        - Hide

        - Read / Interest

  - Usability (check for intuitiveness and ease of use)

    - Terminology

    - Descriptions and introductions

    - Commonality between services

    - Display

      - Appeal

      - Structure

    - Procedures

    - Payment processing & billing

  - Security

  - Performance

    - Database

    - File uploads / storage

    - Stress - Simultaneous access by many users

    - Communications services

- Production Launch